TAMIL NADU STATE DATA CENTRE

The State Data Centre (SDC) has been identified as one of the element of the core infrastructure for supporting e-Governance initiatives of NeGP (National e-Governance Plan). The establishment of State Data Centre (SDC) for Tamil Nadu has been initiated  as per the guidelines of SDC. It is a Scheme shared between Central and State.

The SDC will consolidate services, applications and infrastructure to provide efficient electronic delivery of G2G, G2C and G2B Services.  State Data Centre would provide many functionalities  via TNSWAN (Tamil Nadu State Wide Area Network) and CSC (Common Service Centre).

As Phase-1 of this project,  Main Frame Servers have been commissioned  adjacent to the Network Operating Centre  (NOC) of TNSWAN  at ELCOT Premises, Perungudi  to meet the immediate requirement of the Departments to roll out their applications through TNSWAN from July 2007 onwards.  Both TNSWAN & the Mainframe  Data Centre were formally inaugurated by the Hon'ble Chief Minister of TamilNadu & Hon'ble  Minister for Communications & I.T, GOI  on 8.04.08.

Vide Administrative Approval No.3(24)/08 EG-II dt. 28.02.2008, Government of India (GOI) has  sanctioned  Rs.55.8 Crores as DIT Share  over a period of 5 Years.

Government of Tamil Nadu (GoTN) issued G.O.Ms.No. 15  of  Information Technology Department dated 29.07.2008  for  establishing SDC at an estimated cost of Rs.55.8 Crores over five year period funded by Government of India  and   nominating  ELCOT as the Implementing Agency of the project.

Project Implementation Committee had been formed by the State Government vide G.O.Ms.No.20 dated 20.09.2008 as per the guidelines of DIT, GOI to monitor the project.

M/s.  PricewaterhouseCoopers Pvt. Ltd (PWC) , New Delhi  is the Consultant empaneled   by DIT, GOI and allocated for  Tamil Nadu.  The project is under progress and will be completed during the year 2010-11.